## Slide 1: Fundamentals of Project Management
A complete flow

## Slide 2: Project Management Flow
Idea Generation
Instructs for Proposal
CBA, Feasibility, Alternates
Approves any one of the Alternates
Charter is Signed and Project Starts

## Slide 3: Plan Scope
Preparing Stakeholder
Register
Collect Requirements
Scope Statement & Deliverables
Scope baseline, WBS, WBS
Dictionary, Who does it
P. M. Commitment
Work Packages
Estimate
Cost, Determine Budget
Plan
Quality

## Slide 4: Plan Time Prepare Schedule
Create & Sequence
Activities
Estimate Activity Resources
Plan PHRM
Bruce Tuckman Model - 1965
Plan Procurement
Negotiations, Contracting, Purchasing, Closing
Estimate Activity Duration
Develop Schedule
Schedule Baseline

## Slide 5: Project Management Plan
Quality
COST
T I M E
SCOPE
Procurement
HR Plan
Stakeholders
Communication
Risk
Integration Management

## Slide 6: Direct & Manage Combine & Unify
Quality Assurance
Integration Management
Deliverables
Quality Control
Verified
Deliverables
Validated
Scope
Accepted
Deliverables
Closing
Transition
Change Request
Human Resource

## Slide 7: Monitoring & Controlling Controlling all but HR
Integration Management
Planned
Actual WPI
Change Request

## Slide 8: Closing Procurements & Project / Phase
Integration Management
Transition
Negotiation & Closing
procurement